DocVault — Master Build Spec

Feasibility audit · Cloudflare architecture · API stack · 9-milestone implementation plan · revised pricing & revenue model

For handover to Manus or any senior engineering team. Self-contained — every spec, schema, key, and acceptance criterion needed to ship.

Owner: Hassan Imtiaz, MD  ·  Stack: Web (Next.js) + Native (Expo) + Cloudflare backend  ·  Date: May 2026

Companion docs (in workspace): Medical Strategy · Hybrid Architecture · UK Written Exams · Adaptive Engine + Video Tutor · OSCE Module · Performance Insights

# What's in this document

This is the single document you hand to Manus (or a senior engineering team) to build DocVault end-to-end. It's structured for execution, not narrative — every section answers a specific build question.

| § | Section | What it answers |
| --- | --- | --- |
| 1 | Executive summary + the bet | What we're building, in one paragraph |
| 2 | Feasibility audit | What's solid, what's risky, what's missing |
| 3 | Final tech stack | One choice per layer — no ambiguity |
| 4 | Cloudflare + cloud topology | Where every byte and request lives |
| 5 | API keys + external services | Every paid service, what it does, monthly cost |
| 6 | Master schema | All Drizzle tables to add, with migration order |
| 7 | Implementation milestones M0–M8 | Step-by-step build plan, files + acceptance criteria |
| 8 | Revised pricing tiers | Benchmark-anchored; you were right, prior pricing was low |
| 9 | Revenue scenarios Year 1–3 | Conservative / mid / aggressive with assumptions |
| 10 | Risk register + mitigations | Top 12 risks, with named owners and triggers |
| 11 | Manus handover instructions | How to brief Manus, what to expect, definition of done |

# 1. Executive summary + the bet

DocVault is the AI study + coaching platform for UK doctors and medical students, built by an NHS doctor. It combines (a) a curated UK exam-aligned content library (UKMLA, MRCS, MRCP, MRCGP, MRCEM, MRCOG, MRCPCH, MRCPsych, MRCPath, PSA, MSRA — 16 exams across launch and Year-2), (b) a personal medical vault (multimodal capture, AI-tagged to curriculum), (c) an adaptive study-plan engine (FSRS + LLM planner + drift recovery), (d) a voice + video OSCE simulator (persona-coded examiners, scored against author-authored rubrics), and (e) a creator marketplace (GMC-verified senior trainees publishing paid study packs).

The product runs as a web app (primary, Next.js + Expo Web), native iOS + native Android (Expo), with a Cloudflare-led backend (R2, Stream, Workers, Queues) and a Node-hosted tRPC API on Fly.io. The economics work because the existing MindVault codebase is ~80% of the substrate, content production is AI-augmented, and the high-margin product line — mock exam packs at £49–179 — is gated behind a tier the user fully understands.

The bet, in one paragraph Existing UK exam-prep apps (Pastest, Quesmed, Passmedicine, BMJ OnExamination, iatroX) are content libraries with thin personalisation. DocVault is a coach: personal vault feeds the same engine as the curated bank, the engine adapts the plan to the user's NHS rota and exam date, the OSCE simulator scores spoken practice against rubrics the user can interrogate, and a Sunday-night weekly report tells the truth about progress. Pricing reflects this: Pro Doctor at £17.99/mo (annual £143), Specialist at £32.99/mo (annual £279), full 16-station mocks at £79, premium mock days at £179. Year-1 mid-case revenue: £1.5–2.0M ARR. Year-2 with IMG expansion: £4–6M ARR. Year-3 with Royal-College partnerships and B2B: £8–12M ARR.

## What changed in this final pass

- Pricing recalibrated upward — prior tiers underpriced the offer. Pastest charges £180/year for a static bank; DocVault offers a coach.

- Backend committed to Cloudflare-led topology — R2 for blobs, Stream for video, Workers for edge, Queues for jobs.

- Web split out as a Next.js app (marketing + main web app), with Expo continuing to serve native iOS/Android. Shared types via a workspace package.

- 9 milestones replace prior phase summaries — each is independently shippable with named files, schema migrations, API endpoints, UI surfaces, tests, and acceptance criteria.

- All API keys catalogued — Anthropic, OpenAI, Google, ElevenLabs, Hume, Voyage, Tavus, Stripe, Cloudflare, Resend, Sentry, Helicone, plus the medical-specific FourteenFish (later).

# 2. Feasibility audit — honest pass over the blueprint

## What's solid

| Area | Verdict | Why |
| --- | --- | --- |
| Existing codebase | Strong | Expo SDK 54 + tRPC v11 + Drizzle + MySQL is modern; ~80% of substrate already built; ~95 tests passing |
| Market thesis | Strong | UK exam-prep market is large, willingness-to-pay high, incumbents aging; AMBOSS US-focused, iatroX clinical-AI-focused |
| Founder credibility | Strong | NHS doctor + medical academia = brand moat US/SV competitors cannot replicate |
| Adaptive engine architecture | Strong | FSRS + deterministic constraint solver + LLM narrative wrap is well-established pattern (Anki, Strava, Whoop) |
| Voice OSCE technical feasibility | Strong | GPT-4o Realtime + Hume EVI + Sonnet 4.6 LLM judge work; sub-300ms voice round-trip is real |
| Content production pipeline | Strong | AI-draft → reviewer sign-off + curriculum-grounded source corpus is legally clean and economically efficient |
| Local-first analytics + GDPR posture | Strong | SQLite on device + selective sync is well-trodden; UK/EU residency on Cloudflare R2 is standard |

## What's risky

| Risk | Severity | Mitigation in this plan |
| --- | --- | --- |
| Content review bottleneck (1,500+ SBAs to review per exam) | High | Founder authors first 200, paid reviewers (£15–25/SBA) handle volume; marketplace-led for Tier 3 exams |
| LLM judge inconsistency on OSCE marking | High | Dual-judge architecture (Sonnet 4.6 × 2 passes), human calibration baselines, transparent rubric breakdown, appeal mechanism |
| Avatar uncanny-valley on Tavus / Wav2Lip | Medium | Voice-only Free tier; lip-sync Pro; Tavus reserved for Specialist & Mock Day. Never ship sub-quality avatar to Free |
| GDPR / DPIA gap at launch | High | DPIA written before public launch (£1.5–4k legal). UK data residency, redaction-by-default, opt-in consent for voice/video |
| AI cost spike from heavy users | Medium | Tier caps; mock packs as one-shot purchases not unlimited subs; aggressive caching; model routing |
| Royal College / publisher cease-and-desist on rubric language | Medium | Build all rubrics from scratch on public frameworks (GMC GMP, Calgary-Cambridge, SPIKES, public examiner reports). Never paraphrase commercial schemes |
| IMG market reach harder than UK from cold start | Medium | Launch UK first (founder distribution); IMG expansion in M6 once UK retention proves out |
| Mobile App Store review on health/medical content | Medium | Position as educational tool, not clinical-decision support; clear disclaimer copy; explicit consent flow for any voice/video |
| Liability if a user fails their real exam | Medium | Educational-aid disclaimer in every paid product; conservative readiness scoring (never > 90% pre-real-exam); calibration data published quarterly |
| Stripe Connect KYC delays for marketplace creators | Low | Stripe Express accounts; founder hand-onboards first 25 creators; documented onboarding playbook |

## What's missing from the prior blueprints

- Auth: Current OAuth callback flow is fine for native; web app needs Clerk or Better-Auth + magic-link email. Decide before M0.

- Email infrastructure: Transactional email for magic links, weekly reports, mock results — Resend is the pick.

- Observability: LLM ops via Helicone (free tier covers MVP); error monitoring via Sentry; analytics via Posthog (self-host on Cloudflare for GDPR).

- Search infrastructure: Turbopuffer for vault embeddings; Postgres FTS for curated bank; one-call API for federated query.

- Internationalisation: i18n scaffolding from M0 (en-GB primary; later Hindi, Urdu, Arabic, Bengali for IMG markets).

- App store metadata: Apple App Store + Google Play listings, screenshots, ASO keywords (medical-app review pathway).

- Web app marketing site separate from web app: Next.js on Cloudflare Pages; conversion-optimised; SEO for long-tail exam queries.

# 3. Final tech stack — one choice per layer

Every layer has a recommendation locked in. No "or A or B" remaining. Manus should treat these as authoritative and override only with explicit reason.

| Layer | Pick | Why this one |
| --- | --- | --- |
| Marketing site | Next.js 15 on Cloudflare Pages | SEO + edge-rendered + cheap; separate from app codebase |
| Web app (logged-in) | Expo Web (current) | Reuses 100% of native code; Expo Router has solid web support in 2026 |
| Native iOS / Android | Expo SDK 54+ (existing) | Already built; supports OTA updates |
| Backend API | Express + tRPC v11 (existing) | No rewrite; runs on Fly.io |
| Backend hosting | Fly.io (UK region: lhr) | GDPR data residency + Express compatibility + cheap |
| Primary database | PlanetScale Postgres (UK region) | Migrate from MySQL to Postgres for jsonb, vector ops, partial indexes |
| Object storage | Cloudflare R2 (EU region) | S3-compatible, no egress fees, GDPR friendly |
| Video CDN + delivery | Cloudflare Stream | Adaptive bitrate, signed URLs, cheap |
| Edge cache + rate limit | Cloudflare Workers | Sub-50ms global, pay per request |
| Background jobs | Inngest (event-driven) | Better DX than BullMQ; free tier covers MVP; type-safe |
| Cache + session store | Upstash Redis (UK region) | Serverless, pay per request |
| Vector search | Turbopuffer (UK region) | Cheap (£0.40/M ops), serverless, multi-tenant native |
| LLM observability | Helicone (cloud) | Free tier 10k requests; Postgres-compatible logs |
| Error monitoring | Sentry (EU region) | Standard |
| Product analytics | Posthog Cloud EU | EU-hosted; replaces Mixpanel |
| Auth — web | Better-Auth (open source) on existing tRPC | No vendor lock-in; magic links + OAuth; UK-deploy-friendly |
| Auth — native | Existing OAuth callback + JWT cookies | Already built |
| Email transactional | Resend (EU region) | Devex; React Email components |
| Push notifications | Expo Push Notifications (existing) | Free; cross-platform |
| Payment + subscriptions | Stripe (UK) | Industry standard; supports SCA |
| Marketplace payouts | Stripe Connect Express | Onboarding flow handled by Stripe; KYC/AML built in |
| LLM — fast/cheap | Claude Haiku 4.5 (Anthropic) | Cards, summaries, chat tagging |
| LLM — main reasoning | Claude Sonnet 4.6 (Anthropic) | Planner narrative, deep-study, marking, weekly reports |
| LLM — frontier | Claude Opus 4.6 (Anthropic) | Hardest cases only; rubric calibration |
| LLM — multimodal | Gemini 2.5 Pro (Google) | Image + video understanding (X-rays, ECGs, posture analysis) |
| Voice — real-time | GPT-4o Realtime (OpenAI) | Sub-300ms; voice tutor + voice OSCE primary |
| Voice — TTS pre-rendered Free | Kokoro TTS (open source) | Self-hosted; £30/mo GPU; free per minute |
| Voice — TTS Pro | ElevenLabs Turbo v2.5 | Best quality + voice cloning |
| Voice — empathic analysis | Hume AI EVI | Tone, pace, empathy markers |
| Speech-to-text | OpenAI Whisper-Large-v3 via API | Best accuracy + diarisation |
| Embeddings | Voyage-3 (Anthropic-recommended) | Top-of-class semantic recall |
| Avatar — Free / Pro tier | Hedra (image-to-video) + Wav2Lip | Lip-sync still photo at £0.10–0.30/min |
| Avatar — Specialist / Mock | Tavus CVI | Real-time conversational video, sub-1s latency |
| Video pipeline (refresher tutor) | Remotion + Manim + FFmpeg | Programmatic React-based video; £0.20–1.50/finished min |
| Mobile builds + OTA | EAS Build + EAS Update (existing) | Already in place |
| CI/CD | GitHub Actions → Fly.io / Cloudflare Pages | Standard; UK runners for compliance |

# 4. Cloudflare + cloud topology

DocVault is Cloudflare-led for storage, video, edge, and jobs; Fly.io for the stateful API; PlanetScale for the database. The split puts hot paths on Cloudflare's edge (cheap + fast) and stateful work on a single UK-region Fly machine.

## Where everything lives

| Service | Provider | Region | Purpose |
| --- | --- | --- | --- |
| Marketing site (docvault.uk) | Cloudflare Pages | Global edge | SEO landing pages, blog, pricing, exam guides |
| Web app (app.docvault.uk) | Cloudflare Pages → Expo Web build | Global edge | Authenticated webapp |
| API (api.docvault.uk) | Fly.io | lhr (London) | tRPC + Express + jobs orchestrator |
| Database | PlanetScale Postgres | London | Authoritative state |
| Object storage | Cloudflare R2 | EU | Vault files, audio, OSCE recordings, video masters |
| Video delivery | Cloudflare Stream | Global edge | Refresher videos, mock debriefs, marketing reels |
| Edge cache + rate-limit | Cloudflare Workers | Global edge | API caching, abuse protection |
| Background jobs | Inngest Cloud | EU | Daily plan generation, weekly reports, video render queue |
| Cache / session | Upstash Redis | eu-west-1 | Session tokens, FSRS state cache, rate-limit counters |
| Vector store | Turbopuffer | eu-west | Vault embeddings + curriculum embeddings |
| Email | Resend | EU | Magic links, weekly reports, mock results |
| Push | Expo Push | Global | Native push notifications |
| Payments | Stripe | UK + global | Subs, mock packs, marketplace payouts |
| LLM ops + logs | Helicone Cloud | EU | All Anthropic / OpenAI / Google calls proxied for logging |
| Errors | Sentry | EU | Error monitoring + release tracking |
| Product analytics | Posthog Cloud EU | EU | Funnel + retention + feature flags |

## Why Cloudflare for storage + video + edge

- Zero egress fees on R2 — savings vs S3 grow with user base

- Cloudflare Stream handles transcoding + adaptive bitrate; £4 per 1k minutes stored, £0.30 per 1k minutes delivered — 10× cheaper than AWS for this use case

- Workers for edge cache + rate limit on hot endpoints — sub-50ms global; pay per request, not idle

- EU regions throughout for GDPR data residency, with explicit DPIA paperwork

- Single-vendor ops simplification — DNS, CDN, R2, Stream, Workers, Pages all from one console

# 5. API keys + external services

Every paid service used in the build, with role, monthly cost at scale, and whether free tier covers MVP. Set these up in this order during M0.

## Required at M0 (cannot ship without)

| Service | Key/credential | Role | Monthly cost (post-MVP scale) | MVP free tier? |
| --- | --- | --- | --- | --- |
| Anthropic API | ANTHROPIC_API_KEY | Haiku 4.5, Sonnet 4.6, Opus 4.6 (cards, planner, marking, agents) | £800–1,500 | $5 free credit |
| OpenAI API | OPENAI_API_KEY | GPT-4o Realtime (voice tutor + OSCE), Whisper-Large-v3 (transcription) | £600–1,200 | $5 free credit |
| Google AI Studio | GOOGLE_AI_KEY | Gemini 2.5 Pro (image + video), Gemini 2.5 Flash fallback | £200–400 | Generous free tier |
| ElevenLabs | ELEVEN_API_KEY | Turbo v2.5 TTS, voice cloning for personas | £300–600 | 10k chars/mo free |
| Hume AI | HUME_API_KEY | EVI prosody + tone for OSCE feedback | £200–400 | Free dev tier |
| Voyage AI | VOYAGE_API_KEY | voyage-3 embeddings | £100–200 | 200M tokens free |
| Cloudflare | CF_API_TOKEN, CF_ACCOUNT_ID, R2 keys, Stream key | R2, Stream, Workers, Pages, KV | £100–300 | R2 free 10GB |
| PlanetScale | DATABASE_URL | Postgres | £40–200 | Free tier sufficient for early MVP |
| Fly.io | FLY_API_TOKEN | API + jobs hosting | £30–100 | Free for low traffic |
| Inngest | INNGEST_EVENT_KEY, INNGEST_SIGNING_KEY | Background jobs | £0–50 | 50k events/mo free |
| Upstash Redis | UPSTASH_REDIS_REST_URL, UPSTASH_REDIS_REST_TOKEN | Cache + rate limit | £10–50 | 10k commands/day free |
| Turbopuffer | TURBOPUFFER_API_KEY | Vector search | £20–80 | Generous |
| Resend | RESEND_API_KEY | Email | £15–60 | 3k/mo free |
| Sentry | SENTRY_DSN | Errors | £20–50 | 5k/mo free |
| Helicone | HELICONE_API_KEY | LLM logs | £0–80 | 10k requests/mo free |
| Stripe | STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, STRIPE_PUBLISHABLE_KEY | Payments + Connect | 1.4% + £0.20 / transaction (UK) | No fixed monthly |
| Posthog Cloud EU | POSTHOG_API_KEY | Product analytics | £20–80 | 1M events/mo free |
| Better-Auth (web) | BETTER_AUTH_SECRET | Web auth | £0 | Open source |
| Apple Developer | — | App Store | $99/year | — |
| Google Play | — | Play Store | $25 one-time | — |

## Required at later milestones

| Service | Required at | Role | Cost |
| --- | --- | --- | --- |
| Hedra | M3 (video tutor) | Image-to-video for talking-head refresher videos | £100–300/mo at scale |
| Tavus | M5 (Specialist OSCE / Mock Day) | Real-time conversational video avatars (Specialist tier only) | Pay-as-you-go; ~£3/min |
| FourteenFish Partner API | M7 (portfolio companion) | Push reflections to UK GP / trainee portfolios | Partnership-tied |
| BNF API (NHS Digital) | M2 (PSA pack + Pro tier features) | Formulary lookup, dose validation | Free for clinicians |
| NICE Syndication API | M2 | Live NICE guidance feed | Free with registration |
| BioDigital / Sketchfab | M3 / M5 (premium anatomy) | 3D anatomy embeds for premium video | £100–400/mo |
| Stripe Identity | M6 (marketplace creators) | GMC verification + KYC for creator payouts | £1–3 per verification |

## Total monthly OPEX at scale (mid-case Year 1)

| Category | Monthly cost |
| --- | --- |
| LLM inference (all providers) | £1,800–3,000 |
| Voice + video APIs | £500–1,000 |
| Cloudflare (R2 + Stream + Workers) | £100–300 |
| Database + cache + queues | £80–250 |
| Vector store + embeddings | £40–150 |
| Email + push + analytics + errors | £60–200 |
| Hosting (Fly.io) | £30–100 |
| Marketing site infra (Pages) | £0–10 |
| TOTAL | £2,610–5,010 |

Implication. At Year-1 mid-case revenue (~£1.5M ARR = £125k MRR), infrastructure + AI cost is ~£3–5k/mo = ~3–4% of revenue. Gross margin lands ~90%.

# 6. Master schema — Drizzle tables to add

Listed in dependency order. Apply migrations one milestone at a time. Existing MindVault tables (users, memories, chatMessages) remain. Move from MySQL to Postgres in M0.

## M0 — Foundation

| Table | Purpose |
| --- | --- |
| events (append-only) | Every learning event with payload jsonb |
| model_routing_log | Which model handled which job, latency, cost |
| feature_flags | Runtime feature gating per user/cohort |
| audit_log | Privacy-relevant actions (data export, delete, consent change) |

## M1 — Adaptive engine + dashboard

| Table | Purpose |
| --- | --- |
| curriculum_nodes | Tree node per exam/domain/topic/sub-topic with weights |
| mastery_state | (user_id, node_id) → p_recall, evidence_count, last_seen |
| flashcards | Generated cards with FSRS state inline |
| review_logs | Per-review record (grade, ms, FSRS state delta) |
| study_plans | Daily plan snapshots; one row per (user, date) |
| readiness_snapshots | Daily readiness probability per user/exam |
| weekly_reports | Generated report payload + LLM narrative + sent_at |
| streak_events | Daily streak gain/loss/freeze ledger |
| energy_logs | Mood/energy/availability self-tags |
| exam_targets | User's selected exam, date, hours/day, rota import |

## M2 — Hybrid content + curriculum

| Table | Purpose |
| --- | --- |
| sba_questions | Curated SBAs with stem, options, answer, explanation, sources, difficulty, yield_tag |
| sba_attempts | Per-attempt record (correct, ms, confidence, retried) |
| question_node_tags | Many-to-many: question → curriculum_node |
| vault_node_tags | Many-to-many: vault memory → curriculum_node (auto-tagged) |
| embeddings (Turbopuffer-mirror) | Mirror of vector IDs for joins |
| mock_packs | Mock exam definitions (number of stations, time, exam_target, blueprint) |
| mock_attempts | Per-attempt with score, percentile, station_scores jsonb |
| sources_corpus | Reference docs (NICE, BNF, RCS, RCGP) with versioning + licence + citation |
| generated_drafts | AI-drafted SBAs awaiting review (status: draft / accepted / rejected) |

## M3–M4 — Video tutor + persona library

| Table | Purpose |
| --- | --- |
| videos | Refresher videos with metadata (yield_tag, concept_type, duration, captions_url) |
| video_watch_events | Per-user watch state, percentage, completions |
| personas | Persona library (name, archetype, voice_id, portrait_url, backstory) |
| persona_voice_cache | Pre-rendered phrase audio for low-latency starts |
| video_render_jobs | Async pipeline state (script → render → upload → published) |

## M5 — Voice OSCE

| Table | Purpose |
| --- | --- |
| osce_stations | Station definitions (exam, archetype, persona_id, scenario, rubric_id) |
| osce_rubrics | Per-station rubric items, weights, anchors |
| osce_attempts | Per-attempt session state, recordings (R2 URL), transcript |
| osce_scores | Per-rubric-item scoring + LLM judge metadata |
| osce_feedback | Generated feedback + actionables |
| voice_feature_summaries | Hume-derived prosody features |

## M6–M7 — Marketplace + portfolio

| Table | Purpose |
| --- | --- |
| study_packs | Marketplace pack definitions (creator, title, exam, price, status) |
| pack_items | Many-to-many: pack → questions/cards/stations |
| pack_purchases | Buyer record + Stripe payment intent |
| creator_profiles | GMC verification, payout settings, Stripe Connect account ID |
| portfolio_reflections | Generated GMC-compliant reflections + sync state |
| portfolio_sync_log | FourteenFish API push attempts |
| referrals | Referral code, referrer, referee, conversion state |

# 7. Implementation milestones M0–M8

Each milestone is independently shippable with named files, schema migrations, API endpoints, UI surfaces, tests, and acceptance criteria. Estimated solo-engineer durations; halve with a small team. Sequence M0 → M1 → M2 → M3 → M4 → M5 → M6 → M7 → M8, with M3 and M4 parallelisable, and M6/M7 parallelisable after M5.

| # | Milestone | Duration (solo) | Ships |
| --- | --- | --- | --- |
| M0 | Foundation upgrade | 3 weeks | Model router, observability, Postgres migration, web app shell, eval suite |
| M1 | Adaptive engine + dashboard + insights | 6 weeks | Daily plan, FSRS, weekly report, dashboard, drift recovery |
| M2 | Hybrid content (UKMLA + PSA + MRCS A + MRCGP AKT) | 8 weeks (engineering) + 8 weeks (content review) | 1,500 reviewed SBAs, 4 mocks, semantic search |
| M3 | AI video tutor library | 6 weeks | 50 pilot videos in cardio/respiratory; full pipeline |
| M4 | Voice OSCE Practice | 8 weeks | GPT-4o Realtime + Hume + 12 personas + 30 stations across PLAB 2 + MRCS B |
| M5 | Mock packs + premium video avatar | 6 weeks | Tavus integration, mock-pack purchase flow, debrief reports |
| M6 | Marketplace MVP | 5 weeks | Stripe Connect, GMC verification, 25 founding creators |
| M7 | Portfolio Companion + IMG launch | 6 weeks | FourteenFish API, reflections, IMG-localised landing |
| M8 | Royal-College / B2B + Year-2 expansion | ongoing | Endorsed packs, Trust pilots, MRCP / MRCEM / MRCOG / FRCA / MRCPCH / CASC content |

Total time-to-Tier-1-launch: ~36 weeks = 9 months solo, ~5 months with one engineer + content reviewer. After M5 you have a feature-complete UKMLA + PSA + MRCS A + MRCGP AKT product with adaptive engine, video, voice OSCE, and mock packs.

# M0 — Foundation upgrade

Duration: 3 weeks  ·  Goal: Lay the technical foundation every later milestone depends on. After M0, the app still looks the same, but the substrate is ready.

### M0.1 — Model router refactor

- server/_core/llm.ts → refactor to a ModelRouter class. Providers: Anthropic, OpenAI, Google, ElevenLabs, Hume, Voyage. Job-based routing.

- server/_core/observability.ts → wire Helicone proxy for all LLM calls.

- Job types: cards.generate, plan.compose, report.weekly, agent.deepStudy, osce.judge, video.script.

- Acceptance: every existing AI call routes through ModelRouter; logs visible in Helicone; cost per job tagged.

### M0.2 — Postgres migration

- PlanetScale Postgres setup; drizzle-kit migrate → port existing schema; data dump-and-restore from MySQL.

- Update drizzle.config.ts, server/db.ts; replace mysql2 with postgres.

- Add events, model_routing_log, feature_flags, audit_log tables.

- Acceptance: all existing tests pass against Postgres; feature flag system enables/disables a flag from admin UI.

### M0.3 — Cloudflare topology setup

- Cloudflare account; Pages projects for marketing site + web app; R2 buckets (vault, video-masters, recordings); Stream account; Workers for edge cache.

- Migrate vault file storage from existing S3-compatible to R2; rewrite server/storage.ts.

- Set up Inngest project; install @inngest/sdk; create first job (hello.world) to confirm pipeline.

- Acceptance: file upload to R2 works end-to-end; Inngest dashboard shows job execution; Workers sample shows cache hit on a public asset.

### M0.4 — Auth refresh + web app shell

- Better-Auth integration on tRPC for web; magic link via Resend; session cookie shared with native via deep link.

- Next.js marketing site at docvault.uk; Expo Web build at app.docvault.uk.

- Pricing page; FAQ; legal pages (Terms, Privacy, Cookies, DPIA summary); blog scaffolding.

- Acceptance: user signs up via magic link on web; opens native app; same account; same session.

### M0.5 — Eval + observability

- Helicone wired; Sentry wired; Posthog wired with consent banner; LogTail or Cloudflare Logs for HTTP.

- Eval suite scaffolding: tests/evals/ with 30 known UK exam-style scenarios; runs as part of CI on every PR.

- Acceptance: PR fails CI if eval suite regresses.

### M0 — Files added/modified

server/_core/llm.ts (refactor) · server/_core/observability.ts · server/_core/model_router.ts · server/db.ts · server/storage.ts · drizzle/schema/{events,model_routing_log,feature_flags,audit_log}.ts · apps/web/* (Next.js scaffold) · packages/shared/* (TS types shared with native) · tests/evals/* · .github/workflows/*

### M0 — Acceptance criteria (Manus must satisfy all)

- Model router routes 6 named jobs to 5+ providers with per-call latency + cost logged to Helicone.

- Postgres migration verified: all existing tests green; data integrity preserved (counts match).

- Cloudflare R2 upload/download round-trip < 500ms; signed URLs work.

- Inngest job runs end-to-end.

- Web app renders authenticated home (placeholder); marketing site renders pricing page.

- CI runs on every PR with eval gate.

# M1 — Adaptive engine + dashboard + insights

Duration: 6 weeks  ·  Goal: The app becomes a coach. Even with no curated content yet, it adapts to whatever the user has saved.

### M1.1 — FSRS + flashcard engine

- Add flashcards, review_logs, mastery_state, curriculum_nodes tables.

- Implement FSRS scheduler (server/_core/fsrs.ts; reference: open-source rust-fsrs / ts-fsrs library).

- Auto-generate cards on memory save (new job: cards.generate). Sonnet 4.6 with prompt template per memory type.

- Acceptance: saving a memory produces 3–8 flashcards in <30s; review session updates FSRS state correctly.

### M1.2 — Daily-plan generator

- Add study_plans, exam_targets, energy_logs tables.

- Onboarding flow: exam type, exam date, weekday/weekend hours, rota import (manual paste + iCal URL).

- Constraint solver in server/_core/planner.ts: deterministic greedy assignment with rest-day rules.

- LLM narrative wrap (Sonnet 4.6) — turns schedule into today's plan card.

- Inngest job: nightly plan.compose per active user; writes study_plans row.

### M1.3 — Dashboard surfaces

- Today's plan card on home tab.

- Readiness ring (Bayesian recompute job + UI gauge).

- Mastery heatmap (interactive curriculum tree; tap node to drill in).

- Streak counter + freeze count.

- Pace + completion sparklines.

- Per-session post-summary card.

### M1.4 — Drift detection + recovery

- Triggers: missed-day, pace-drop, mastery-slope-decay, energy-decay.

- Recovery modes: Push harder, Compress coverage, Mock-first, Pause + reschedule, Rest day.

- UX must be honest, not paternalistic — implement the message-tone rules from Performance Insights spec.

### M1.5 — Weekly reports

- Inngest cron: every Sunday 18:30 user-local; composes weekly_reports payload.

- Aggregation → insight extraction → plan-diff → Sonnet 4.6 narrative wrap.

- Push notification at 19:30 ('Your week, in 90 seconds').

- Report archive screen; share-card export (PNG with branded styling).

### M1 — Acceptance criteria

- New user onboards in < 90 seconds; gets a personalised weekday/weekend plan.

- Saving a memory creates flashcards within 30s; reviewing them updates mastery state.

- Daily plan refreshes nightly; today's plan visible by user-local 06:30.

- Drift trigger fires within 24h of pattern detection; user picks recovery mode; plan re-flows.

- Weekly report ships every Sunday with five-section structure; quality gate: factual accuracy, no saccharine tone.

# M2 — Hybrid content (4 launch exams)

Duration: 8 weeks engineering + 8 weeks content review (parallelisable)  ·  Goal: Ship UKMLA + PSA + MRCS Part A + MRCGP AKT with 1,500 reviewed SBAs, 4 mocks, semantic search.

### M2.1 — Source corpus + curriculum tree

- Cloudflare R2 bucket source-corpus; ingest GMC MLA Content Map, RCS MRCS syllabus, RCGP curriculum, PSA blueprint, NICE Syndication feed, BNF API.

- Per-document metadata: title, publisher, licence, cite_as, retrieved_at, version.

- Chunking pipeline: 500-token chunks, 80-token overlap; Voyage-3 embeddings; Turbopuffer index.

- Build curriculum_nodes tree from public exam blueprints — author the YAML by hand for the 4 launch exams.

### M2.2 — SBA generation pipeline

- Add sba_questions, sba_attempts, question_node_tags, generated_drafts, sources_corpus tables.

- Generation orchestrator (Inngest): per (sub_topic, target_count) → RAG retrieve → Sonnet 4.6 generates N SBAs in structured JSON → similarity guard → review queue.

- Anti-similarity check: embed every draft; cosine vs commercial-bank fingerprint set; reject > 0.88.

- Reviewer UI (web only): batch view per sub-topic; keyboard hotkeys (A=accept, E=edit, R=reject); inline source citations.

### M2.3 — Federated search

- Replace LIKE search with semantic top-K + lexical re-rank.

- Endpoint: search.federated — queries personal vault + curated bank simultaneously, ranks by relevance + curriculum-node alignment.

- UI: results show source badge (vault / curated / NICE / BNF) and curriculum tag.

### M2.4 — Practice + mock surfaces

- Quiz Feed (TikTok-style swipeable SBAs from user's plan)

- Topic Drill (filter by curriculum node)

- Mock exam composer: 4 fixed mocks at launch + adaptive mock generation post-launch.

- Mock UI: timed circuit, progress bar, end-of-mock score sheet.

### M2 — Content production targets (parallel workstream)

| Exam | Founder-authored | AI-drafted reviewed | Total SBAs |
| --- | --- | --- | --- |
| UKMLA | 200 | 1,300 | 1,500 |
| PSA | 100 | 300 | 400 |
| MRCS Part A | 200 | 800 | 1,000 |
| MRCGP AKT | 150 | 850 | 1,000 |
| Total at M2 launch | 650 | 3,250 | 3,900 |

### M2 — Acceptance criteria

- Source corpus indexed in Turbopuffer; semantic search returns top-K within 200ms.

- Generation pipeline produces 100+ SBAs/day with similarity guard catching >5% of drafts.

- Reviewer UI lets you accept/edit/reject 30 SBAs/hour.

- Mock exams launch with score sheet + per-domain breakdown + LLM debrief.

# M3 — AI video tutor library

Duration: 6 weeks  ·  Goal: Ship 50 pilot refresher videos; full pipeline ready to scale.

### M3 — Components

- Video pipeline service: separate Fly.io worker; Remotion + Manim + FFmpeg; renders to MP4; uploads to R2; registers in Cloudflare Stream.

- Script generation: Sonnet 4.6 produces structured script JSON ({ scenes: [{ visual, vo_text, duration, yield_tag }] }).

- TTS pipeline: Kokoro local for Free tier; ElevenLabs for Pro; cached per persona.

- Anatomy diagrams: Manim templates for 20 common patterns (cranial nerves, ECG, anatomy of the X).

- Player UI: in-app video player with chyrons, captions, exam-yield badges, "now practice" CTA.

### M3 — Pilot library

| Topic cluster | Video count | Length |
| --- | --- | --- |
| UKMLA cardiology high-yield | 20 videos | 5 min avg |
| UKMLA respiratory high-yield | 15 videos | 5 min avg |
| MRCS Part A regional anatomy | 15 videos | 6 min avg |
| TOTAL | 50 videos | ~250 minutes |

### M3 — Acceptance criteria

- Pipeline renders a 5-min video end-to-end in <8 minutes of compute.

- 50 pilot videos published; embedded in Today's Plan + Topic Drill.

- Per-video cost stays under £1.50 finished minute (Tier B).

- Watch-completion rate > 60% on Daily 5 surfaces (validates video quality).

# M4 — Voice OSCE Practice

Duration: 8 weeks  ·  Goal: Ship voice-only Practice with 12 personas across PLAB 2 + MRCS Part B (the highest-volume + highest-authority OSCE exams).

### M4.1 — Persona library

- Create 12 personas as specified in OSCE doc: Mr Henderson, Mrs Davies, Tom, Dr Singh, Mrs Okonkwo, Father Murphy, Aisha, Mr Khan, Sarah, Mrs Brown, Charlie + parent, Mr Patel.

- AI-generated portraits (Midjourney v7 / Stable Diffusion 3.5); ElevenLabs voice clones (paid voice actors or curated synthetic voices).

- Backstory documents authored by Hassan + reviewer.

### M4.2 — Real-time conversational engine

- WebSocket-based session: browser/native captures audio → server proxies to GPT-4o Realtime → streams audio back.

- Persona prompt loaded as system message; station scenario injected as conversation seed.

- Hume EVI parallel stream for prosody features.

### M4.3 — Marking pipeline

- Whisper-Large-v3 finalises transcript with diarisation.

- Sonnet 4.6 LLM-judge against rubric; dual-judge for high-stakes mocks.

- Score computation deterministic (weighted sum of items); narrative feedback from Sonnet 4.6.

- Adaptive feedback: communication-skills mastery vector updates → planner re-balances.

### M4 — Stations to ship

| Exam | Stations |
| --- | --- |
| PLAB 2 | 20 stations across history-taking / breaking bad news / examination / counselling / ethics |
| MRCS Part B | 10 stations across surgical history / consent / ethics / examination |
| TOTAL | 30 stations |

### M4 — Acceptance criteria

- Voice-OSCE session sub-300ms round-trip; works offline-tolerant after disconnect.

- Marking produces score within 90s of session end; rubric breakdown visible.

- Dual-judge agreement > 85% on calibration set; appeals flagged for human review.

- Adaptive feedback updates planner weights for communication-skills domain.

# M5 — Mock packs + premium video avatar

Duration: 6 weeks  ·  Goal: Launch the high-margin product line: 4 / 8 / 16-station mock packs at £19/£39/£79 + premium £179 Mock Day.

### M5 — Components

- Stripe Checkout for one-shot mock-pack purchases; mock pack purchase grants 14-day access window.

- Tavus integration for Specialist tier video avatar; toggle between Tavus (Pro+) and lip-sync (Free).

- Mock Day product: 16-station circuit + 30-min mentor video call (Calendly + Daily.co); mentor pool from your network paid £40/call.

- Debrief report: 4-page personalised PDF generated by Sonnet 4.6, narrated by Tavus avatar.

### M5 — Acceptance criteria

- Stripe checkout flows on web + native; receipt email auto-sent.

- Tavus avatar latency < 1s; visual quality passes founder-review bar.

- Mock Day mentor call booking → fulfilment workflow tested end-to-end.

- Mock margin verified at Pro tier ≥ 30%, Specialist tier ≥ 15%.

# M6 — Marketplace MVP

Duration: 5 weeks  ·  Goal: Open the creator economy. 25 founding GMC-verified creators publishing paid packs at 30% take rate.

### M6 — Components

- Stripe Connect Express onboarding for creators (KYC handled by Stripe).

- Stripe Identity for GMC verification (manual + automated check).

- Creator dashboard: pack authoring, pricing, sales analytics, payout schedule.

- Buyer flow: marketplace browse, pack preview, Stripe checkout, instant access.

- Royalty engine: 30% platform fee deducted on Stripe Connect transfer.

### M6 — Acceptance criteria

- Creator onboards via Stripe Connect Express in < 10 minutes.

- Pack publish → buyer purchase → creator payout cycle works end-to-end.

- Marketplace surfaces 25 founding packs; founder hand-curated quality.

# M7 — Portfolio Companion + IMG launch

Duration: 6 weeks  ·  Goal: Reflection-to-FourteenFish push for UK doctors; IMG-localised landing for Pakistan/India/Egypt/Nigeria diaspora.

### M7 — Components

- FourteenFish Partner API integration: OAuth flow, push reflection record.

- Reflection composer: any vault entry → "send to portfolio" → Sonnet 4.6 drafts GMC-compliant reflection ("What happened, what you learned, what you'll change, impact").

- Clarity API integration (where available; Clarity has limited public API as of 2026).

- Fallback: structured PDF download for portfolios without API access.

- IMG localisation: i18n for ar, hi, ur, bn; landing pages targeted at IMG funnels (PLAB → UKMLA crossover, NHS orientation).

### M7 — Acceptance criteria

- Reflection generated in <8 seconds; matches GMC reflection structure.

- FourteenFish push delivers within 30s; success/failure surfaced in user UI.

- IMG landing pages translated; conversion rate measured.

# M8 — Royal-College / B2B + Year-2 expansion

Duration: ongoing  ·  Goal: Endorsed packs, Trust pilots, Tier-2 exam content (MRCP / MRCEM / MRCOG / FRCA / MRCPCH / CASC).

### M8 — Components

- Royal-College co-branded packs (RCEM / RCS / RCGP first targets); negotiate revenue share or licence.

- NHS Trust admin dashboard: cohort analytics, curriculum-aligned progress, white-label theming.

- Tutor marketplace: registered medical tutors offer paid 1:1 review calls on user mocks.

- Tier-2 exam content rollout (one new exam every 4–6 weeks).

# 8. Pricing tiers — recalibrated

You were right that prior pricing under-priced the offer. The benchmark is Pastest at £180/year for a static bank, Quesmed at £14.99/mo, AMBOSS US at $14.99–19.99/mo, and in-person OSCE mocks at £400–800. DocVault offers all of those benefits in one product plus a personal coach + voice OSCE simulator. The pricing reflects the offer.

## Final pricing

| Tier | Monthly | Annual | Annual saving | Includes |
| --- | --- | --- | --- | --- |
| Free | £0 | £0 | — | 30 saves/mo · 1 Daily 5 · 1 voice OSCE/wk (lip-sync) · 200 SBA preview · no mocks |
| Pro Student (.ac.uk verified) | £8.99 | £71 (£5.92/mo) | £36 | Full UKMLA + PSA banks · 6 mocks/yr · OSCE Practice 60 min/wk (Pro) · daily plan · weekly report · semantic search · 1 free Mini Mock/mo |
| Pro Doctor | £17.99 | £143 (£11.92/mo) | £72 | All Student + MRCS / MRCP / MRCGP / MRCEM banks · OSCE 180 min/wk (Pro) · portfolio sync · marketplace publishing · advanced video tutor |
| Specialist | £32.99 | £279 (£23.25/mo) | £117 | All Pro Doctor + Tier-3 banks (MRCOG / MRCPCH / CASC / FRCA) · Tavus video avatar · unlimited OSCE · agentic deep-research · 2 free Full Mocks/mo |
| Pre-Exam Boost (30-day) | £49 one-off | — | — | Specialist features + Exam Cram Coach agent for 30 days; sold heavily in 30 days before user's exam |
| Mock-Pass add-on | £39.99/mo | — | — | 3 Full Mocks/mo at marginal cost; capped 30-day window |

## One-shot products (mock packs + agents)

| Product | Price | Cost | Margin | Position |
| --- | --- | --- | --- | --- |
| Mini Mock (4 stations × 8 min) | £19.99 | £12 (Pro tier) | 40% | Entry-level OSCE try |
| Half Mock (8 stations × 9 min) | £39.99 | £24 (Pro) | 40% | Mid-prep test |
| Full Mock (16 stations + debrief) | £79 | £42 (Pro) / £94 (Specialist) | 47% Pro / − Specialist (subsidised) | Core mock product |
| Premium Mock Day (full + 30-min mentor call) | £179 | £94 + £40 mentor = £134 | 25% | High-trust pre-exam ritual |
| Exam Cram Coach (30-day agent) | £99 | £10–20 inference | 80%+ | Sold heavily 30 days pre-exam |
| Annual Exam Pass (unlimited mocks for one exam, 12 months) | £249 | Variable; usage-capped | ~50% | Power-user offer |

## B2B + institutional pricing

| Plan | Price | Notes |
| --- | --- | --- |
| Royal-College co-branded pack | Revenue share (60% creator / 30% Royal College / 10% DocVault) OR flat licence | Endorsement + curriculum-mapping authority |
| NHS Trust seat licence | £8–15 / user / mo (annual contract) | Min 25 seats · admin dashboard · cohort analytics · SSO |
| Medical school licence | £10–18 / student / yr (institutional) | Min 100 students · cohort dashboards · curriculum mapping |
| Tutor referral | £15 / accepted referral | Tutors who bring users earn flat referral; tutors who run sessions earn per-session |

## Why these prices work

- Pro Student £8.99/mo / £71/yr undercuts Quesmed (£15/mo) and Pastest (~£15/mo) but with a coach. Annual £71 = £5.92/mo is irresistible.

- Pro Doctor £17.99/mo / £143/yr matches AMBOSS US resident pricing but offers UK content + voice OSCE — no comparable product at this price.

- Specialist £32.99/mo / £279/yr targets the 10–15% of users who do voice OSCE every day pre-exam. They pay £30–60/hour for in-person mocks; £33/mo for unlimited is a steal.

- Mock packs at £19–179 benchmarked against £400–800 in-person mocks. Even £179 Premium Mock Day is one-quarter of the alternative.

- Pre-Exam Boost £49 hits in the 30-day window when willingness-to-pay is at its peak. Likely 20–30% of all paying users buy at least one.

# 9. Revenue scenarios — Year 1, 2, 3

Three scenarios per year. Conservative assumes UK-only with founder distribution. Mid assumes UKMLA pre-September push converts well + early IMG. Aggressive assumes Royal-College partnership lands + B2B pilot expands to 10+ Trusts.

## Year 1 — Tier-1 launch (UKMLA + PSA + MRCS A + MRCGP AKT)

| Line | Conservative | Mid | Aggressive |
| --- | --- | --- | --- |
| Free MAU at year-end | 20,000 | 50,000 | 120,000 |
| Paid users (% of MAU) | 1,400 (7%) | 4,000 (8%) | 12,000 (10%) |
| Mix Student / Doctor / Specialist | 40 / 50 / 10 | 35 / 50 / 15 | 30 / 50 / 20 |
| Blended ARPU (£/mo) | £12.40 | £14.20 | £16.30 |
| Subscription revenue (£/yr) | £208,000 | £682,000 | £2,347,000 |
| Mock-pack revenue (avg 1.5 / paid + free 2%) | £155,000 | £525,000 | £1,650,000 |
| Pre-Exam Boost + agents | £32,000 | £110,000 | £350,000 |
| Marketplace (30% take) | £25,000 | £90,000 | £280,000 |
| B2B (Trust + edu) | £10,000 | £60,000 | £180,000 |
| TOTAL ARR | £430,000 | £1,467,000 | £4,807,000 |

## Year 2 — Tier-2 expansion (MRCP / MRCEM / MRCOG / FRCA / MSRA) + IMG launch

| Line | Conservative | Mid | Aggressive |
| --- | --- | --- | --- |
| Free MAU | 60,000 | 180,000 | 400,000 |
| Paid users | 4,800 (8%) | 16,200 (9%) | 44,000 (11%) |
| Blended ARPU (£/mo) | £13.50 | £15.40 | £17.80 |
| Subscription revenue | £778,000 | £2,994,000 | £9,398,000 |
| Mock-pack revenue | £572,000 | £2,118,000 | £5,720,000 |
| Pre-Exam Boost + agents | £120,000 | £446,000 | £1,320,000 |
| Marketplace (30%) | £90,000 | £420,000 | £1,200,000 |
| B2B (Trust + edu + 1 RC partner) | £60,000 | £280,000 | £900,000 |
| TOTAL ARR | £1,620,000 | £6,258,000 | £18,538,000 |

## Year 3 — Royal-College endorsement + global IMG + B2B scale

| Line | Conservative | Mid | Aggressive |
| --- | --- | --- | --- |
| Free MAU | 150,000 | 400,000 | 900,000 |
| Paid users | 13,500 (9%) | 40,000 (10%) | 108,000 (12%) |
| Blended ARPU (£/mo) | £14.50 | £16.30 | £18.80 |
| Subscription revenue | £2,349,000 | £7,824,000 | £24,365,000 |
| Mock-pack revenue | £1,755,000 | £5,800,000 | £15,120,000 |
| Pre-Exam Boost + agents | £380,000 | £1,250,000 | £3,420,000 |
| Marketplace (30%) | £280,000 | £1,200,000 | £3,400,000 |
| B2B (Trusts + RC partners + medical schools) | £280,000 | £1,200,000 | £3,800,000 |
| TOTAL ARR | £5,044,000 | £17,274,000 | £50,105,000 |

## Margin and operating economics

| Metric | Year 1 (mid) | Year 2 (mid) | Year 3 (mid) |
| --- | --- | --- | --- |
| Gross margin | 85% | 87% | 89% |
| AI + infra cost / paying user / mo | £1.40 | £1.20 | £1.00 |
| CAC (organic-led + content) | £8 | £12 | £18 |
| LTV (paying user, 18-month median tenure) | £250 | £330 | £420 |
| LTV / CAC | 31× | 27× | 23× |
| Headcount needed | 1–2 (founder + 1) | 5–8 | 15–25 |
| Cash runway needed for mid-case | £200k pre-seed | £1.5–2M seed | £8–12M Series A optional |

The honest read: solo + 1 contractor is enough to ship Year-1 mid-case (£1.5M ARR). Year-2 mid-case (£6M ARR) justifies a small seed round to hire 4–6 people. Year-3 mid-case (£17M ARR) is when a Series A makes sense if you want acceleration; otherwise you're profitable and can grow on retained earnings.

# 10. Risk register — top 12

| # | Risk | Severity × likelihood | Mitigation |
| --- | --- | --- | --- |
| 1 | Content review bottleneck (1,500+ SBAs to review per Tier-1 exam) | H × H | Parallelised reviewer pool (Hassan + 3 paid reviewers); marketplace-led for Tier 3; founder authors anchor topics |
| 2 | LLM judge inconsistency on OSCE marking | H × M | Dual-judge architecture; calibration baseline of 100 human-marked sessions; transparent rubric breakdown; appeal flow |
| 3 | GDPR / DPIA gap at launch | H × M | DPIA written before public launch (£1.5–4k UK ed-tech specialist); UK data residency; redaction-by-default |
| 4 | Avatar uncanny-valley | M × M | Voice-only Free; lip-sync Pro; Tavus Specialist only. Never ship sub-quality avatar to Free |
| 5 | Mobile App Store medical-app review delays | M × M | Educational tool framing; explicit consent flows for any voice/video; clear disclaimer copy; engage Apple via legal early |
| 6 | AI cost spike from heavy users | M × M | Tier caps; mock packs as one-shot; aggressive caching; model routing |
| 7 | Royal-College / publisher cease-and-desist on rubrics or content | M × L | Build all rubrics from scratch on public frameworks; cite GMC GMP, Calgary-Cambridge, SPIKES; never paraphrase commercial schemes |
| 8 | Stripe Connect KYC delays for marketplace | L × M | Stripe Express accounts; founder hand-onboards first 25 creators; documented playbook |
| 9 | Burnout signal misread — pressuring vulnerable users | H × L | Rest day as first-class option; never shame patterns; plan-pause flow if drift severe; mental-health resources surfaced |
| 10 | Cease-and-desist on persona portraits (likeness) | L × L | AI-generated synthetic portraits only; no real-person likenesses; documented prompt provenance |
| 11 | Founder bandwidth overcommitment | H × M | Hire 1 contractor at M2; outsource content review at M2; outsource customer support at M5 |
| 12 | Voice cloning consent disputes | M × L | Signed talent releases for any cloned voice; preference for clearly synthetic voices; consent renewal annually |

# 11. Manus handover instructions

## How to brief Manus

Manus is an AI engineering agent. Best results come from explicit, milestone-shaped briefs with hard acceptance criteria. Recommended sequence:

- Open with this document + your repo URL + access token. Tell Manus: "Build DocVault per the attached spec. Start with Milestone M0. After each milestone, surface a PR for review and run the eval suite. Do not progress to next milestone until I approve."

- Provide API keys upfront via secrets manager (1Password / Vault / Doppler) — Manus should never see plain keys.

- Set the constraint envelope: UK/EU data residency only; Postgres only; Cloudflare R2 + Stream only; tRPC v11; Drizzle ORM; Expo SDK 54.

- One milestone per session. Don't ask Manus to do M0 + M1 in one go; the context is too large.

- Always run the eval suite + tests before approving merge. Manus must show results.

## Definition of Done per milestone

- All listed files added/modified.

- All listed schema migrations applied + reverse migration tested.

- All listed API endpoints exposed via tRPC + documented in OpenAPI auto-gen.

- All listed UI surfaces deployed to staging environment.

- Tests cover ≥ 80% of new code; existing test suite green.

- Eval suite passes (no regression below baseline).

- Acceptance criteria from this doc verified by manual QA on staging.

- Secrets rotated post-merge if exposed.

- CHANGELOG entry written; blog post draft for user-visible features.

## Explicit anti-goals (don't let Manus do these)

- Don't migrate the entire codebase to a new stack. Use the existing Expo + tRPC + Drizzle skeleton. Add, don't rewrite.

- Don't add features outside the milestone scope. If Manus suggests "I also added X," reject the PR.

- Don't paraphrase commercial content (Pastest / Quesmed / commercial OSCE schemes) even "as inspiration." Build from scratch on public sources only.

- Don't store any patient-identifying string. Run the redaction pass on every save and every transcript.

- Don't ship without the eval suite + Sentry + Posthog + Helicone wired. Observability is M0, not later.

- Don't hardcode prices, tier limits, exam list, or curriculum. Everything configurable via feature_flags or admin UI.

## First Manus prompt — copy-paste-ready

First Manus brief "Build Milestone M0 of DocVault per the attached Master Build Spec (sections 3, 4, 5, 6, and the M0 detailed plan). Stack is locked: Expo SDK 54 + tRPC v11 + Drizzle + PlanetScale Postgres + Cloudflare R2 + Fly.io UK region + Better-Auth + Inngest + Helicone + Sentry + Posthog. Apply schema migrations for events, model_routing_log, feature_flags, audit_log. Refactor server/_core/llm.ts into a ModelRouter with Anthropic / OpenAI / Google / ElevenLabs / Hume / Voyage providers. Set up Cloudflare R2 buckets and migrate server/storage.ts. Set up Inngest project and a hello-world job. Set up Better-Auth on tRPC for web auth. Scaffold the Next.js marketing site at apps/marketing and the web-app build at apps/web. Wire eval suite to GitHub Actions. After completion, surface a PR with acceptance criteria checked off and Helicone/Sentry/Posthog dashboards screenshotted. Do NOT progress to M1 until I approve."

Bottom line. This document is the single source of truth. Every feature, every key, every schema, every milestone, every price, every revenue assumption is here. Hand it to Manus and the engineering work has shape. The pricing is recalibrated to reflect the offer (you were right that prior tiers underpriced); the revenue model shows ~£1.5M ARR Year 1 mid-case, ~£6M Year 2, ~£17M Year 3 mid-case — with realistic cost structure and 85–89% gross margin. The 9 milestones sequence the technical risk and let you ship Tier-1 launch in 9 months solo or 5 months with one engineer. The only thing this document doesn't do is the work itself. That's M0 onwards.